Investment proposal for the project

«Organizations of production of washing machines»

1. Project Title – “Organizations of production of washing machines within the territory of FIEZ “Navoi”.

2. General information on the project initiator: Association "Uzeltexsanoat" is established in 1994 according to the decision of the Government of Republic Uzbekistan and at current stage of its development unites on a voluntary basis more than 30 large enterprises of electrotechnical industry of the republic.

The primary goal of "Uzeltexsanoat" is to carry out common technical policy in electro-technical sphere of the economy, promote creation of new factories for production of electro technical products as well as to facilitate attraction of investments and high technologies and innovative technologies into the electro technical industry of Uzbekistan.

Enterprises that are members of the Association specialize on four basic directions of activity: manufacture of cable-wire products, production of industrial power and electric equipment (low and the high-voltage equipment, transformers, substations, switchboards, elevators, motorcycles and trailers, agricultural equipment, spare parts and components for automobiles, etc.), manufacture of home appliances and consumer electronics (TVs, refrigerators, air-conditioners, lighting equipment, semiconductors, etc.) and rendering services for repair of industrial equipment.

In 2013 the total volume of production and rendered services within the system of "Uzeltexsanoat" has made 1101.1 bln.soums (526,08 mln.USD), and production growth rate in comparison with 2012 has made 116.1 %. Export volume in 2013 has made 172.3 Mln.USD.

Address. 13, Moverannahr Street, Tashkent, Uzbekistan, 100047

Phone. (99871) 2322069, 2332657, 2332885 Fax. (99871) 2333631

The Internet: www.uzeltexsanoat.uz E-mail. info@uzeltexsanoat.uz

3. Information on the enterprise on the basis of which it is planned to realize the project:

The project is offered for realization in the territory of the Free Industrial Economic Zone “Navoi” (Uzbekistan).

4. Information on the project – It is expected that the project activities will be focused on the production of:

| № | Product Title | Forecasted volume of production in 1st year of project implementation (in K pcs) |
| --- | --- | --- |
| 1 | Washing machines | 25,0 |

4.1. Marketing:

- Taking into account the growing purchasing possibilities of the population, dynamical development of the market of home appliances the demand for the planned product may contain: washing machines - up to 250 K units per year, When drawing up the forecast demand indicators were taken into account following factors: estimated number of families in the Republic of 5.4 million, annually approximately 248,5 thousand new families are created, 60% of the families (3,24 million). live in rural areas, 40% of the families (of 2.16 million) live in urban areas, the annual population growth in average is 2 %.

- Annual volume of production at 100 % production capacity: Washing machines - 200 K units,

- As the major markets for products will be selected such markets, which are geographically closer, the local market of Uzbekistan, then the neighboring States of Central Asia, first of all Kazakhstan and other CIS countries. In the first year of the project realization for export will be designed up to 25% of the total volume of the production. By the fourth year of the project realization the share of the export will be brought up to 50% of the total volume of manufactured products.

- In present assembly of washing machines are established at JV LLC «Roison electronics» (Roison).

- However, in the local market successfully introduced products of foreign companies such as LG, Samsung, Indesit, Ariston, Gefest, Ardo, WHIRLPOOL and others.

4.2. Manufacture:

- Need for raw material and accessories. Materials - Imported: polystyrene (HIPS), ABS, paint, solvent (HIPS10), foaming polystyrene, EPS, steel rolls and steel plates. Local: copper, metal, diesel, fuel, gas, electricity, polyethylene. Spare parts - Imported: electronic parts, filters, compressor etc. Local: copper pipes, front case, back cover, power cords, screws, screw bolts, metal details, foam packing, polyethylene packing, labels, manuals.

- Generally, technological process includes numerous operations including but not limited to molding from HIPS inside case, making outside cover case from steel, painting and printing labels, making of foam plastic packing material, making of boxes, making drums, manufacturing small metal details and components, surface mounting and inserting electronic components onto PCBs, manufacturing of various metal details, assembly of products, testing of products etc.

- The Basic suppliers of the equipment and completing materials can be: various Japanese, and companies of Asia and the Pacific as well as European regions.

- Number of workplaces: managerial positions -15 person, technical staff - 70 people.

4.3. Construction, reconstruction or modernization: New construction;

The required land area: The required land area: offices – The required land area – will be determined by the results of selection of technological equipment.

Requirements to ensure the production infrastructure:

- Necessity of railway line - required;
- water supply – required;
- electricity – required;
- gas – required;
- sewage – required;

4.4. Financial part (Estimated cost of the project):

| № | Project Cost, incl. | Unit | Cost | Sources of Financing |
| --- | --- | --- | --- | --- |
|  |  |  |  | Own funds | FDI | Public funds | Credits |
| 1 | Construction works | Mln USD | 1,5 | - | 1,5 | - | - |
| 2 | Equipment | Mln USD | 4.5 | - | 4.5 | - | - |
| 3 | Floating capital | Mln USD | 2 | - | 2 | - | - |
| Total: | Mln USD | 8.0 | - | 8.0 | - | - |

Approximate duration of construction works -10 months.

5. Expected results from realization of the project: Volume of manufacture and proceeds:

| Product Title | 1 year | 2 year | 3 year | 4 year |
| --- | --- | --- | --- | --- |
|  | Qty (K pcs) | Amount (Mln USD) | Qty (K pcs) | Amount (Mln USD) | Qty (K pcs) | Amount (Mln USD) | Qty (K pcs) | Amount (Mln USD) |
| Washing machines | 25,0 | 11,25 | 50,0 | 22,5 | 100,0 | 45,0 | 200,0 | 90,0 |

Approximate sale price of the item:

- Washing machines				- 450,0 USD;

Approximate payback period of the project - 4 years.

6. A condition of development and examination of the documentation under the project. Process of development the project documentation and feasibility study will be initiated after preliminary negotiations with the potential investor on the issues of cooperation.

Passport of the investment proposal for the project

“Organizations of production of vacuum cleaners within the territory of FIEZ “Navoi”

| N | Indicators | Unit | Project parameters | Notes |
| --- | --- | --- | --- | --- |
| 1. | Initiation of the project (initiator, date and document number) |  |
| 2. | Total cost of the project including: | Million USD | 8,0 |  |
| 2.1. | In USD | Million USD | 8,0 |  |
| 2.2. | In national currency | Million soum | - |  |
| 3. | Expenses in USD, total | Million USD | 8,0 |  |
| 3.1. | Including purchase of equipment | Million USD | 4,5 |  |
| 3.2. | Construction works | Million USD | 1,5 |  |
| 3.3. | other (floating capital) | Million USD | 2,0 |  |
| 4. | Expenses in national currency, total | Million soum | - |  |
| 4.1. | Including purchase of equipment | Million soum | - |  |
| 4.2. | Construction works | Million soum | - |  |
| 4.3. | other | Million soum | - |  |
| 5. | Financial sources |  |  |  |
| 5.1. | Budget sources | Million soum | - |  |
| 5.2. | Foreign investments and credits, total | Million USD | 8,0 |  |
| 5.2.1. | Including Government guaranty | Million USD | - |  |
| 5.2.2. | Direct foreign investments, total | Million USD | 8,0 |  |
| 5.3. | Own finances |  |  |  |
| 5.3.1. | In USD | Million USD | - |  |
| 5.3.2. | In national currency | Million soum | - |  |
| 5.4. | Credits of commercial banks |  | - |  |
| 5.4.1. | In USD | Million USD | - |  |
| 5.4.2. | In national currency | Million soum | - |  |
| 5.5. | Credits of the reconstruction and development Fund of Uzbekistan | Million USD | - |  |
| 5.6. | Other means (specify) | Million soum | - |  |
| 6. | Duration of the construction, total* | Months | 10 |  |
| 6.1. | Date of commencement of the work* | Months, year | June 2014 |  |
| 6.2. | Date of putting the facility into operation* | Months, year | December 2014 |  |
| 7. | Project payback period, total | Years | 4 |  |
|  | The expected result from project implementation |  |  |  |
| 8. | The annual volume of the product manufacture and services in nature | Thousand units | Up to 200,0 |  |
| 8.1. | Including export | Thousand units | Up to 50 |  |
| 8.2. | For local market | Thousand units | Up to 150 |  |
| 9. | The annual volume of the product manufacture and services in monetary terms* | Million soum | Up to 208116.0 |  |
| 9.1. | Including export | Million USD | Up to 22.5 |  |
| 9.2. | For local market | Million soum | Up to 156087.0 |  |
| 10. | Markets: |  |  |  |
| 10.1. | Local market share (at 100% production capacity) | % | 75.0 |  |
| 10.2. | Foreign markets share (at 100% production capacity) | % | 25.0 |  |

*) – On definition of foreign investor/partner and financial source for the project

**) - 1 USD = 2312,4 Soum